# Claude Code Implementation Plan v0.1

Phases ומשימות סגורות לבניית מערכת המסחר

תאריך: 5 ביולי 2026

סטטוס: APPROVED FOR CONTROLLED IMPLEMENTATION AFTER P0 PoI GATES

התכנית אינה Prompt יחיד ל-Claude Code. כל Task נמסר בנפרד, עם Dependencies, Scope, Deliverables ו-Done Criteria. Claude Code אינו רשאי לבחור Architecture חלופית, להסיר User Adapters מחייבים, לעקוף Risk או לחבר Live.

# 1. כללי הפעלה מול Claude Code

• משימה אחת או Work Package קטן בכל פעם; אין “בנה את כל המערכת”.

• לפני התחלה: Claude Code קורא את מסמכי הסמכות וה-Contracts הרלוונטיים בלבד.

• אין Commit/Push ללא אישור המשתמש בהתאם להעדפה הקיימת.

• כל Task כולל Tests; Done ללא Tests אינו מתקבל.

• אין Secrets, חשבונות אמיתיים או Live credentials בסביבת פיתוח.

• PoI code נפרד מ-Production code עד Review.

• כל סטייה מה-Baseline נעצרת ומועברת ל-ADR/Change Request.

# 2. Phase Map

| Phase | Name | Dependencies | Task count |
| --- | --- | --- | --- |
| PHASE-0 | Repository and Governance | - | 4 |
| PHASE-1 | Canonical Contracts and Configuration | PHASE-0 | 5 |
| PHASE-2 | Platform Data and Messaging | PHASE-1 | 5 |
| PHASE-3 | Security, Identity, Audit and Sessions | PHASE-2 | 5 |
| PHASE-4 | Infrastructure, Docker and Operations Core | PHASE-3 | 5 |
| PHASE-5 | Proof-of-Integration Execution | PHASE-4 | 3 |
| PHASE-6 | Production Source Adapters | PHASE-5 | 8 |
| PHASE-7 | Instrument, Market Data and Trading Calendar | PHASE-6 | 5 |
| PHASE-8 | Research and Signal Engines | PHASE-7 | 6 |
| PHASE-9 | Fusion, Decision, Risk and Portfolio | PHASE-8 | 6 |
| PHASE-10 | Broker Execution and Position Management | PHASE-9 | 6 |
| PHASE-11 | Operations Console | PHASE-10 | 7 |
| PHASE-12 | Replay, Backtesting and Calibration | PHASE-11 | 6 |
| PHASE-13 | End-to-End Shadow and Paper Manual | PHASE-12 | 4 |
| PHASE-14 | Restricted Paper Auto | PHASE-13 | 4 |
| PHASE-15 | Six-Month Paper Validation | PHASE-14 | 3 |

# PHASE-0: Repository and Governance

הקמת בסיס פרויקט, CI וכללי שינוי.

| Field | Value |
| --- | --- |
| Dependencies | None |
| Exit condition | All 4 tasks DONE and phase regression passes. |

## IMP-0001 - Create monorepo skeleton

| Field | Definition |
| --- | --- |
| Scope | apps, packages, infra, docs, tests; no business logic. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Repository builds on ARM64; lint/typecheck/test commands exist. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0002 - Add architecture guardrails

| Field | Definition |
| --- | --- |
| Scope | ADR template, CODEOWNERS, forbidden import rules, environment naming. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | CI rejects ibapi outside broker-ibkr and provider SDK leakage outside adapters. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0003 - Add baseline documents

| Field | Definition |
| --- | --- |
| Scope | Store version manifest and contract authority map. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Build records baseline hash and versions. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0004 - Configure CI

| Field | Definition |
| --- | --- |
| Scope | Python/Node lint, tests, schema validation, container build, secret scan. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Clean clone passes all CI on PR. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-1: Canonical Contracts and Configuration

יצירת חוזים גרסאיים לפני שירותים.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-0 |
| Exit condition | All 5 tasks DONE and phase regression passes. |

## IMP-0101 - Define canonical enums

| Field | Definition |
| --- | --- |
| Scope | Entry, outcome, order, position, health, evidence, access modes. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | JSON schemas and Python/TS generated types match. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0102 - Define event envelope

| Field | Definition |
| --- | --- |
| Scope | event_id, type, version, occurred/observed/available/ingested, correlation, causation. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Contract tests reject missing point-in-time fields. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0103 - Define source and social contracts

| Field | Definition |
| --- | --- |
| Scope | Canonical social message + observations; user/bot modes. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Cross-mode examples validate and dedup key is explicit. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0104 - Define decision/risk/order contracts

| Field | Definition |
| --- | --- |
| Scope | Candidate, assessments, trade plan, order intent, normalized broker event. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | No broker-specific field in domain schemas. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0105 - Implement versioned config loader

| Field | Definition |
| --- | --- |
| Scope | Policy/strategy/provider/source active pointers and validation. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Invalid config fails startup; rollback changes pointer without build. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-2: Platform Data and Messaging

PostgreSQL, NATS, outbox/inbox, migrations and storage.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-1 |
| Exit condition | All 5 tasks DONE and phase regression passes. |

## IMP-0201 - Create PostgreSQL schema core

| Field | Definition |
| --- | --- |
| Scope | Instrument, evidence, candidates, decisions, orders, fills, positions, versions. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Alembic migration applies/rolls back on empty DB. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0202 - Implement point-in-time storage

| Field | Definition |
| --- | --- |
| Scope | observed/effective/available/ingested/superseded fields and as-of queries. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Replay test proves no future record is visible. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0203 - Implement transactional outbox

| Field | Definition |
| --- | --- |
| Scope | Write domain state and outbox atomically. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Crash after commit produces exactly one logical event. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0204 - Implement consumer inbox

| Field | Definition |
| --- | --- |
| Scope | Idempotent processing at every service boundary. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Duplicate deliveries do not duplicate state/orders. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0205 - Implement object storage port

| Field | Definition |
| --- | --- |
| Scope | Content-addressed raw evidence/attachments/artifacts. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Hash verification and retention tests pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-3: Security, Identity, Audit and Sessions

RBAC, secrets, sessions, tamper evidence.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-2 |
| Exit condition | All 5 tasks DONE and phase regression passes. |

## IMP-0301 - Implement authentication and RBAC

| Field | Definition |
| --- | --- |
| Scope | OWNER/OPERATOR/VIEWER/SERVICE roles with MFA hooks. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Unauthorized approval/policy/emergency actions are denied and audited. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0302 - Implement static secret loading

| Field | Definition |
| --- | --- |
| Scope | SOPS/age runtime file secrets; no secrets in images/env dumps. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Secret scan and log tests pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0303 - Implement runtime session store

| Field | Definition |
| --- | --- |
| Scope | Per-connector encrypted session blobs, rotate/revoke/re-auth. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | One connector session can be revoked without affecting others. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0304 - Implement tamper-evident audit

| Field | Definition |
| --- | --- |
| Scope | Append-only events, hash chain, offsite checkpoints. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Mutation breaks verification; checkpoint restore verifies chain. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0305 - Implement trust/quarantine service

| Field | Definition |
| --- | --- |
| Scope | Untrusted content, attachments, prompt injection markers, content clusters. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Malicious fixture cannot call tools or reach execution. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-4: Infrastructure, Docker and Operations Core

Compose topology, networks, observability, backup, emergency.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-3 |
| Exit condition | All 5 tasks DONE and phase regression passes. |

## IMP-0401 - Create Docker Compose stacks

| Field | Definition |
| --- | --- |
| Scope | dev, test, paper with isolated networks and volumes. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Only approved endpoints exposed; all services healthchecked. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0402 - Implement observability

| Field | Definition |
| --- | --- |
| Scope | OTel, Prometheus, Grafana, Loki/Alloy, alerts. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Source-to-decision trace and secret redaction tests pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0403 - Implement backup and restore

| Field | Definition |
| --- | --- |
| Scope | Postgres, NATS, object/session storage encrypted offsite. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Restore drill meets documented RPO/RTO. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0404 - Implement emergency control service

| Field | Definition |
| --- | --- |
| Scope | Global/account/strategy/source halts; persistent state. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Halt blocks queued and pre-submit entries, preserves protective exits. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0405 - Implement notification service

| Field | Definition |
| --- | --- |
| Scope | UI + Telegram private alerts, dedup/escalation/ack. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Critical test alert delivered and correlated without remote commands. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-5: Proof-of-Integration Execution

ביצוע Backlog ה-PoI לפני Production adapters.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-4 |
| Exit condition | All 3 tasks DONE and phase regression passes. |

## IMP-0501 - Execute all P0 PoIs

| Field | Definition |
| --- | --- |
| Scope | Run backlog, capture evidence, issue ADRs. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Every P0 item PASS/approved alternate ADR. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0502 - Execute P1 PoIs

| Field | Definition |
| --- | --- |
| Scope | Telegram Bot, TradingView, observability refinements. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Each item has decision and fixtures. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0503 - Freeze provider/runtime choices

| Field | Definition |
| --- | --- |
| Scope | Update config catalogs and capability matrices. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | No unresolved provider assumption remains in implementation tasks. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-6: Production Source Adapters

מימוש מקורות לאחר PoI.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-5 |
| Exit condition | All 8 tasks DONE and phase regression passes. |

## IMP-0601 - Build WhatsApp user adapter

| Field | Definition |
| --- | --- |
| Scope | Required user session, allowlist, events, health, re-auth. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Contract/integration tests from PoI pass in production adapter. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0602 - Build Discord user adapter

| Field | Definition |
| --- | --- |
| Scope | Required user session, channels/threads, edits, attachments, resume. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Contract/integration tests pass; no bot-only substitution. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0603 - Build Telegram user adapter

| Field | Definition |
| --- | --- |
| Scope | Required-primary TDLib user connector. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Login/QR/2FA, restart, allowlist, events and encrypted session pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0604 - Build Telegram bot adapter

| Field | Definition |
| --- | --- |
| Scope | Supplemental Bot API ingestion and private notifications. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Works alongside user adapter and cannot satisfy user gate. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0605 - Implement cross-adapter social normalization

| Field | Definition |
| --- | --- |
| Scope | Canonical messages, observations, revisions, clusters. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Same Telegram post via user/bot creates one candidate. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0606 - Build InvestingPro adapter

| Field | Definition |
| --- | --- |
| Scope | Parser canary, field catalog, raw snapshots, circuit breaker. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Schema drift causes alert/circuit, never silent defaults. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0607 - Build news/filings adapters

| Field | Definition |
| --- | --- |
| Scope | Official source, news provider, corrections, clustering. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Point-in-time and independent-source tests pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0608 - Build TradingView adapter

| Field | Definition |
| --- | --- |
| Scope | Authenticated webhook external signal only. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | No direct order path; replay/idempotency pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-7: Instrument, Market Data and Trading Calendar

נתוני שוק, זיהוי נכסים ופעולות תאגידיות.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-6 |
| Exit condition | All 5 tasks DONE and phase regression passes. |

## IMP-0701 - Implement instrument master

| Field | Definition |
| --- | --- |
| Scope | Internal IDs and provider/broker mappings. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Ambiguous symbol requires review; mappings versioned. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0702 - Implement market data provider port

| Field | Definition |
| --- | --- |
| Scope | Quotes, bars, fundamentals metadata and health. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Primary/fallback and freshness policies enforced. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0703 - Implement feature data snapshots

| Field | Definition |
| --- | --- |
| Scope | ATR, ADV, spread, relative volume and point-in-time snapshots. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Feature replay deterministic. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0704 - Implement trading calendar

| Field | Definition |
| --- | --- |
| Scope | America/New_York, DST, holidays, half days, RTH windows. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Known calendar fixtures pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0705 - Implement corporate action workflow

| Field | Definition |
| --- | --- |
| Scope | Splits, symbol changes, mergers, delisting and halts. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Unresolved action blocks affected instrument only. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-8: Research and Signal Engines

Technical, fundamental, news/NLP, quant and external/social assessments.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-7 |
| Exit condition | All 6 tasks DONE and phase regression passes. |

## IMP-0801 - Technical engine v1

| Field | Definition |
| --- | --- |
| Scope | Breakout, volume, trend, ATR, support/resistance features. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Golden market fixtures produce expected assessments. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0802 - Fundamental engine v1

| Field | Definition |
| --- | --- |
| Scope | Quality, growth, valuation and financial risk scores. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Field lineage and missing-data behavior pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0803 - News/NLP engine v1

| Field | Definition |
| --- | --- |
| Scope | Entity, catalyst, materiality, source class, sentiment and revisions. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Structured output and adversarial tests pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0804 - AI extraction tasks

| Field | Definition |
| --- | --- |
| Scope | Entity/instruction/context/critic with schema validation. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Golden-set thresholds and fallback behavior pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0805 - Market regime engine v1

| Field | Definition |
| --- | --- |
| Scope | Trend/range/volatility/risk-on/off/unknown. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Unknown handled explicitly; no look-ahead. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0806 - Quant/ML registry scaffolding

| Field | Definition |
| --- | --- |
| Scope | Shadow-only models, artifacts, calibration status and drift. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | No unapproved model can become active. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-9: Fusion, Decision, Risk and Portfolio

ליבת החלטה דטרמיניסטית.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-8 |
| Exit condition | All 6 tasks DONE and phase regression passes. |

## IMP-0901 - Implement strategy manifest evaluator

| Field | Definition |
| --- | --- |
| Scope | REQUIRED/VETO/SOFT/BONUS/CONTEXT per strategy. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | No global all-model agreement gate. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0902 - Implement signal fusion

| Field | Definition |
| --- | --- |
| Scope | Assessments, provenance, conflicts, score/action tier. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Duplicate source observations do not double count. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0903 - Implement deterministic decision engine

| Field | Definition |
| --- | --- |
| Scope | Outcomes and action tiers with explanation. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Same snapshot/version produces same decision. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0904 - Implement risk engine

| Field | Definition |
| --- | --- |
| Scope | Canonical risk formula, loss/exposure limits, veto and quantity reduction. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Boundary/property tests pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0905 - Implement portfolio allocator

| Field | Definition |
| --- | --- |
| Scope | Aggregate risk, sector/theme/correlation/source/strategy caps. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Concurrent candidate tests produce deterministic allocation. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-0906 - Implement final pre-submit check

| Field | Definition |
| --- | --- |
| Scope | Refresh market/account/approval/kill/risk immediately before submit. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Price/risk/kill changes invalidate or resize safely. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-10: Broker Execution and Position Management

IBKR Paper, protection, exit coordination and reconciliation.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-9 |
| Exit condition | All 6 tasks DONE and phase regression passes. |

## IMP-1001 - Implement broker core port and conformance suite

| Field | Definition |
| --- | --- |
| Scope | Capabilities, order mapping, normalized events. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Mock adapter passes suite; no IBKR leakage. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1002 - Implement IBKR Paper adapter

| Field | Definition |
| --- | --- |
| Scope | Connection, accounts, orders, events and reconciliation. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | PoI fixtures and conformance suite pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1003 - Implement execution agent

| Field | Definition |
| --- | --- |
| Scope | Queue consume, idempotency, kill check, submit/cancel/modify. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | No blind retry on unknown state. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1004 - Implement position coordinator

| Field | Definition |
| --- | --- |
| Scope | Single writer for stops, targets, reductions and exits. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Concurrent exit triggers produce one coherent action plan. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1005 - Implement broker-side protection

| Field | Definition |
| --- | --- |
| Scope | Protect every fill, adjust on partial fills, OCA/bracket by capability. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | No required position remains unprotected. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1006 - Implement reconciliation

| Field | Definition |
| --- | --- |
| Scope | Startup/periodic/event-driven account-order-position reconciliation. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Mismatch creates controlled state and blocks new entries if required. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-11: Operations Console

ממשק מלא להפעלה, החלטות, נתונים וחירום.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-10 |
| Exit condition | All 7 tasks DONE and phase regression passes. |

## IMP-1101 - Build dashboard shell

| Field | Definition |
| --- | --- |
| Scope | Mode, health, P&L, risk, positions, alerts, halt banner. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Responsive authenticated UI with live SSE updates. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1102 - Build source connections screens

| Field | Definition |
| --- | --- |
| Scope | WhatsApp/Discord/Telegram user, Telegram bot, InvestingPro, news, market data. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Capability/runtime status separated; re-auth flows available. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1103 - Build candidate workspace

| Field | Definition |
| --- | --- |
| Scope | Evidence, model cards, fusion, vetoes, plan and freshness. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Every decision is explainable from UI. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1104 - Build approval queue

| Field | Definition |
| --- | --- |
| Scope | Approve/reject/watch/reanalyse/reduce quantity with expiry. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Expired/materially changed plan requires refresh. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1105 - Build positions/orders/reconciliation

| Field | Definition |
| --- | --- |
| Scope | Stops, targets, fills, order states and mismatches. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | UI mirrors canonical state, not broker raw status. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1106 - Build emergency controls

| Field | Definition |
| --- | --- |
| Scope | Global halt and separate flatten preview/reauth. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Halt drill passes; flatten remains disabled in initial release unless explicitly enabled. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1107 - Build research/calibration screens

| Field | Definition |
| --- | --- |
| Scope | Funnel, starvation, challengers, backtests, models. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | No UI action auto-promotes policy/model. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-12: Replay, Backtesting and Calibration

מחקר ללא Look-ahead ומניעת קשיחות/Overtrading.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-11 |
| Exit condition | All 6 tasks DONE and phase regression passes. |

## IMP-1201 - Implement replay runner

| Field | Definition |
| --- | --- |
| Scope | As-of snapshots, exact versions and deterministic event ordering. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Repeated replay yields identical results. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1202 - Implement backtest engine

| Field | Definition |
| --- | --- |
| Scope | Costs, spread, slippage, fill assumptions and walk-forward splits. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Look-ahead and leakage tests pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1203 - Implement opportunity funnel

| Field | Definition |
| --- | --- |
| Scope | Stage counts and rejection reason attribution. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Every candidate has terminal/stage history. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1204 - Implement counterfactual shadow

| Field | Definition |
| --- | --- |
| Scope | Track rejected/watch/manual candidates with virtual outcomes. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | No counterfactual event affects live/paper state. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1205 - Implement champion/challenger

| Field | Definition |
| --- | --- |
| Scope | Same events, isolated state, comparison report. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Challenger cannot execute or change active pointer. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1206 - Implement policy change workflow

| Field | Definition |
| --- | --- |
| Scope | Proposal, replay, shadow, approval and rollback. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | No direct edit of active immutable version. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-13: End-to-End Shadow and Paper Manual

הפעלת מערכת מלאה ללא אוטומציה חופשית.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-12 |
| Exit condition | All 4 tasks DONE and phase regression passes. |

## IMP-1301 - Run E2E shadow scenarios

| Field | Definition |
| --- | --- |
| Scope | All source types, independent discovery, failures and recovery. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Traceability acceptance suite passes. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1302 - Run Paper Manual

| Field | Definition |
| --- | --- |
| Scope | User approves complete plans; execution/protection/reconciliation. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Zero duplicate orders and zero required unprotected positions. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1303 - Run chaos and recovery drills

| Field | Definition |
| --- | --- |
| Scope | Broker/data/source/db/NATS/UI outages and restarts. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Documented safe behavior and runbooks pass. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1304 - Close operational defects

| Field | Definition |
| --- | --- |
| Scope | Resolve P0/P1 defects and rerun regression. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | No open critical/high safety defect. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-14: Restricted Paper Auto

אוטומציה מוגבלת לאחר Gates בלבד.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-13 |
| Exit condition | All 4 tasks DONE and phase regression passes. |

## IMP-1401 - Select one eligible strategy

| Field | Definition |
| --- | --- |
| Scope | Meets promotion criteria and has approved policy. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Explicit owner approval recorded. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1402 - Enable restricted auto scope

| Field | Definition |
| --- | --- |
| Scope | Allowlist, lower risk, max positions, probation period. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Config cannot exceed approved envelope. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1403 - Monitor and auto-demote

| Field | Definition |
| --- | --- |
| Scope | Safety incidents, drawdown, data/broker errors and drift. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Any demotion condition halts new auto entries. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1404 - Complete probation review

| Field | Definition |
| --- | --- |
| Scope | Compare decisions, execution and operational reliability. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Continue, modify or demote decision documented. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# PHASE-15: Six-Month Paper Validation

איסוף ראיות לפני כל דיון ב-Live.

| Field | Value |
| --- | --- |
| Dependencies | PHASE-14 |
| Exit condition | All 3 tasks DONE and phase regression passes. |

## IMP-1501 - Operate for minimum six months

| Field | Definition |
| --- | --- |
| Scope | Daily/weekly/monthly reviews and immutable records. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Six-month evidence window complete. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1502 - Evaluate strategy and operations

| Field | Definition |
| --- | --- |
| Scope | Expectancy, drawdown, regimes, execution, safety, calibration. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Report separates decision quality from luck/data/execution. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

## IMP-1503 - Produce future Live readiness recommendation

| Field | Definition |
| --- | --- |
| Scope | No automatic activation; separate policy and legal/broker review. |
| Deliverables | Code + tests + documentation + migration/config where applicable. |
| Done Criteria | Owner receives GO/NO-GO/RESEARCH recommendation; Live remains disabled. |
| Forbidden | No unapproved architecture change; no Live; no secret in code/logs. |

# 3. Global Quality Gates

| Gate | Requirement |
| --- | --- |
| QG-01 | All canonical schemas validate and generated Python/TypeScript types are synchronized. |
| QG-02 | Unit, contract, integration and safety tests pass on ARM64 CI or approved target. |
| QG-03 | No critical/high security or trading-safety defect remains open at phase exit. |
| QG-04 | No duplicate order, blind retry or unprotected required position. |
| QG-05 | All external content remains untrusted and isolated from execution. |
| QG-06 | WhatsApp User, Discord User and Telegram User are never replaced by Bot-only implementations. |
| QG-07 | Traceability Matrix is updated for every changed requirement. |

# 4. Initial handoff order

1. IMP-0001 through IMP-0004

2. IMP-0101 through IMP-0105

3. P0 Proof-of-Integration work packages

4. Platform/Security phases only after PoI prerequisites

5. Production adapters only after their individual PoI PASS